## Slide 1: Roadmap for DevOps @ DA
Nov 2019
Rahul Kamboj

## Slide 2: Current Challenges
Key Issues:
  Manual build and deployment
  Lack of Unit Test Automation
  Lack of standard Code review / Feedback approach
  Release management for the different environments
2
Notes: Key Issues: Some automation, inconsistently applied, changes to process not in source control
  Manual deployment:
    Time intensive
    Error prone
  Lack of Unit Test Automation :
    In many cases no unit test cases exists
    Auto tests that do exist can be error prone, slow and conflict with others running tests
  Lack of standard Code review approach
    No insight into current application code state
    No quick understanding of application size, vulnerabilities, maintainability
  No feedback to developers of application problems until deployed into a “real” environment (often SIT/UAT)
  Adhoc work item management and prioritization
  No environment conflict or release management

## Slide 3
Bitbucket Server (Code Management Repository)
Current State - DevOps Adoption (Before Q3 2019)
Dev
SIT
(UAT)
Prod
On Prem/AWS Server
1. Manual review/approve code
Build artifact on local machine
Deploy (Step 1)
Manual copy artifacts on servers
Deploy (Step 2)
2. Deploy Method
AWS Dev Env
AWS SIT
(UAT) Env
AWS Prod Env
Code Review - Bitbucket branching / Manual
Build artifact on local machine
1. Build Method
Manual copy artifacts on AWS or Lan Share from Bitbucket
2. Deploy Method
(Code maintained on Bitbucket)
Local Machine
Existing Application enhancement
1. Get code
Manual build
2. Build
Manual Verification
New Project Development
IDE:
PyCharm (python)
Eclipse (java)
4. Commit
3. Develop

## Slide 4: Roadmap MVP Approach
Skateboard
Auto build
Scooter
Code Quality and Analysis
Shift Left
Bicycle
Reduce Technical Debt
Motorcycle
Convertible Car
Auto Deploy
Containerization
Cloud Adoption
MVP: Skateboard
Primary Goal: Bitbucket Adoption (Branching and Merging strategies), Streamline Code Review Process, Auto Build, Code Analysis and Auto Deploy
Why?
  Foundational. Provides a consistent, reliable, fast base for moving changes from development to production.
Key Benefits
  Quick delivery of usable product
  Immediate feedback
  Eliminate manual deployment errors
  Common dashboard showing technical debt levels
  Centralized repository for dependencies (Artifactory)
    Positions for license scanning
    Positions for vulnerability scanning

## Slide 5: Skateboard for BDCOE & IFRS
Step | Roadmap Stage | Subtask name | STATUS | 
 |  |  | BDCOE | IFRS
1 | Create DevOps adoption plan -Tools & Process |  |  | 
2 | Git and bitbucket Adoption ( repository creation, standardization, code placement, role and policies ) |  |  | 
3 | Branching / Merging strategies |  |  | 
4 | Code Review Process |  |  | 
5 | Automated builds @ Jenkins | Jenkins Plugins Installation and configuration |  | 
 |  | Build Job Template creations on Jenkins | 80% | 
6 | Store Libraries in Artifactory | Update the build job template to add plugin for Artifatory |  | 
7 | Automated Deployment on On-Prem | Creation of Artifactory Release Job and Deployment Jobs | 50% | 
8 | Automated Deployment on AWS |  |  | 

## Slide 6
Proposed DevOps Roadmap
Local Machine
Bitbucket Server
Pipeline (Automated : Manual Trigger)
6. Analyze (Parallel)
CI Server (On Prem)
MVP: Skateboard
(Server) – Push deployment artifacts
AWS Dev Env
AWS UAT/SIT Env
AWS PROD Env
(Server) – To Get Dependencies
(Server) – Publish Artifacts on Artifactory
Run Test cases on Build (Optional)
(Server) Scheduled?
7. Deploy (Job)
5. Build (Job)
Approve
Intake & Work Management tracked with Kanban Board
(/GIT CLI / IDE plugins)`
Trigger build from Develop branch Manually/AutoTrigger by web hook
TODO scanner
Warnings
Bitbucket (On Prem)
PyBuilder
Pipeline (Automated Trigger)
Copy Deployment files on S3 triggering from CodeDeploy
Sonar Server(On Prem)
Onprem Alternative
Not In Scope for this phase
Processes needs to be defined
Existing Application/ Enhancement
New Project Development
4. Approve
(generate PR)
(Push Code)
Get code
(Pull Code)
IDE:
Test Local Deployment
(Optional)
3. Develop
Test Local Deployment
(Optional)
2. Build
PyBuilder (Python)
JIRA Workflow
Branching Strategy
Code Review Process
Test Driven Development
PyCharm
PYTest
(Java)
(Scala & Java)
(Java)
(Scala)
(Python)
(Scala & Java)
(Scala & Java)
(Python)
PYTest
ScalaTest

## Slide 7
Appendix

## Slide 8
DevOps Adoption Assessment as per Jan 2019
Chart: Scooter (Jan 2019)
| DS MCoE Java | US Java | US AEB Java | GB Claims ESB | Ind Dealer | Ind Ingenium | Siebel | Salesforce | ICAS | Data & Analytics | GB Admin MS | GB Claims MS | Ind Web MS | Ind CSW MS | Ind Adv Desktop MS | Ind EIM MS | DS MS | GRS Java | GB Admin Java | Ind Ins Java | Ind Wealth Java | DS DHS Java | DS PPHP Java | DS GRS Java | DS GB Java
Red | 0.2 | 0.225 | 0.2 | 0.175 | 0.15 | 0.05 | 0.15 | 0 | 0.075 | 0.025 | 0.075 | 0.2 | 0.125 | 0 | 0 | 0.05 | 0.05 | 0 | 0.075 | 0.225 | 0 | 0 | 0.15 | 0 | 0.05
Orange | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.475 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.325 | 0.3 | 0 | 0.25 | 0
Yellow | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Green | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 9
GRS Java | Totals | % Complete |  | GB Admin Java | Totals | % Complete |  | GB Admin MS | Totals | % Complete |  | GB Claims MS | Totals | % Complete |  | GB Claims ESB | Totals | % Complete
Convertible | 0 | 0% |  | Skateboard | 36 | 90% |  | Skateboard | 12 | 30% |  | Skateboard | 6 | 15% |  | Skateboard | 7 | 18%
Motorcycle | 1 | 3% |  | Scooter | 3 | 8% |  | Scooter | 3 | 8% |  | Scooter | 8 | 20% |  | Scooter | 7 | 18%
Bicycle | 17 | 43% |  | Bicycle | 0 | 0% |  | Bicycle | 1 | 3% |  | Bicycle | 4 | 10% |  | Bicycle | 3 | 8%
Scooter | 20 | 50% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0%
Skateboard | 36 | 90% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0%
Ind Ins Java | Totals | % Complete |  | Ind Wealth Java | Totals | % Complete |  | Ind Web MS | Totals | % Complete |  | Ind CSW MS | Totals | % Complete |  | Ind Adv Desktop MS | Totals | % Complete
Skateboard | 12 | 30% |  | Skateboard | 26 | 65% |  | Skateboard | 11 | 28% |  | Skateboard | 4 | 10% |  | Skateboard | 6 | 15%
Scooter | 9 | 23% |  | Scooter | 13 | 33% |  | Scooter | 5 | 13% |  | Scooter | 0 | 0% |  | Scooter | 0 | 0%
Bicycle | 1 | 3% |  | Bicycle | 2 | 5% |  | Bicycle | 5 | 13% |  | Bicycle | 0 | 0% |  | Bicycle | 0 | 0%
Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0%
Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0%
Ind Agile Doc & Alert Cntr MS | Totals | % Complete |  | Ind EIM MS | Totals | % Complete |  | Ind Dealer | Totals | % Complete |  | Ind Ingenium | Totals | % Complete |  | Siebel | Totals | % Complete
Skateboard | 31 | 78% |  | Skateboard | 4 | 10% |  | Skateboard | 16 | 40% |  | Skateboard | 11 | 28% |  | Skateboard | 6 | 15%
Scooter | 14 | 35% |  | Scooter | 2 | 5% |  | Scooter | 6 | 15% |  | Scooter | 2 | 5% |  | Scooter | 6 | 15%
Bicycle | 24 | 60% |  | Bicycle | 0 | 0% |  | Bicycle | 10 | 25% |  | Bicycle | 0 | 0% |  | Bicycle | 0 | 0%
Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0%
Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0%
Salesforce | Totals | % Complete |  | ICAS | Totals | % Complete |  | Data & Analytics | Totals | % Complete |  | US Java | Totals | % Complete |  | US AEB Java | Totals | % Complete
Skateboard | 12 | 30% |  | Skateboard | 15 | 38% |  | Skateboard | 3 | 8% |  | Skateboard | 10 | 25% |  | Skateboard | 27 | 68%
Scooter | 19 | 48% |  | Scooter | 3 | 8% |  | Scooter | 1 | 3% |  | Scooter | 9 | 23% |  | Scooter | 8 | 20%
Bicycle | 8 | 20% |  | Bicycle | 12 | 30% |  | Bicycle | 2 | 5% |  | Bicycle | 10 | 25% |  | Bicycle | 24 | 60%
Motorcycle | 40 | 100% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0%
Convertible | 40 | 100% |  | Convertible | 0 | 0% |  | Convertible | 8 | 20% |  | Convertible | 4 | 10% |  | Convertible | 0 | 0%
DS MS | Totals | % Complete |  | DS DHS Java | Totals | % Complete |  | DS PPHP Java | Totals | % Complete |  | DS GRS Java | Totals | % Complete |  | DS GB Java | Totals | % Complete
Skateboard | 9 | 23% |  | Skateboard | 32 | 80% |  | Skateboard | 24 | 60% |  | Skateboard | 26 | 65% |  | Skateboard | 19 | 48%
Scooter | 2 | 5% |  | Scooter | 12 | 30% |  | Scooter | 6 | 15% |  | Scooter | 10 | 25% |  | Scooter | 2 | 5%
Bicycle | 4 | 10% |  | Bicycle | 1 | 3% |  | Bicycle | 0 | 0% |  | Bicycle | 6 | 15% |  | Bicycle | 1 | 3%
Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0%
Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0% |  | Convertible | 0 | 0%
DS MCoE Java | Totals | % Complete |  | Ind Agile Doc & Alert Cntr Java | Totals | % Complete |  |  |  |  |  |  |  |  |  |  |  | 
Skateboard | 20 | 50% |  | Skateboard | 32 | 80% |  |  |  |  |  |  |  |  |  |  |  | 
Scooter | 8 | 20% |  | Scooter | 24 | 60% |  |  |  |  |  |  |  |  |  |  |  | 
Bicycle | 6 | 15% |  | Bicycle | 23 | 58% |  |  |  |  |  |  |  |  |  |  |  | 
Motorcycle | 0 | 0% |  | Motorcycle | 0 | 0% |  |  |  |  |  |  |  |  |  |  |  | 
Convertible | 0 | 0% |  | Convertible | 0 | 0% |  |  |  |  |  |  |  |  |  |  |  | 
DevOps Adoption Assessment as per Jan 2019

## Slide 10: JD for the new Position
Sr Developer DevOps/BigData /AWS Cloud (5 to 7 years)
Skills Required:-
Working experience and good understanding of the AWS environment, including EC2, EBS, S3,EMR, Glue, CodeDeply, Pipeline
Good Experience using CI/CD tools like Bitbucket, Jenkins, JIRA, Ansible/Docker, CDD to accomplish infrastructure automation
Some hands on experience with building and running cloud - based solutions for Amazon Web Services
A strong command of software-automation and deployment systems
Comfortable writing complex scripts/services that pull and manipulate data from heterogeneous data sources, databases, Hadoop, flat files, etc.
Good knowledge of object oriented analysis, design, and programming in Scala or Python
Experience in performing ETL and data manipulation using Python and Sql. Coding experience in Python.
Experience in BIG Data using HDFS --- Must Have experience on SPARK framework development
Ability to work within a team environment as well as independently
Qualifications:
Bachelors Degree in Computer Science or related fields
3+ years of relevant experience in DevOps implementation on On-prem and AWS Cloud
Familiarity with Big Data tech such as Hadoop and Spark